Test Program

Systems Engineering Plan (SEP)

February 27, 2026

# 1. Introduction

This Systems Engineering Plan (SEP) describes the systems engineering (SE) approach, processes, and activities that will be employed to develop and deliver the Test Program program. It is prepared in accordance with the DoD Systems Engineering Plan Preparation Guide v4.1 and supports program execution per DoDI 5000.02.

This is a Class 1 UAS modernization effort. The program carries an estimated development cost of $15,000,000 and production unit cost of $450,000. Key program characteristics: long sustainment tail; software-intensive architecture; mission-critical designation; safety-critical designation; attritable platform. Defined modules: its functional (interfaces: Not provided).

## 1.1 Purpose and Scope

This SEP establishes the framework for technical planning, risk management, interface control, requirements management, verification and validation, and implementation of a Modular Open Systems Approach (MOSA) throughout the program lifecycle. It is a living document and will be updated at each major program milestone.

## 1.2 Program Overview

This is a Class 1 UAS modernization effort.

## 1.3 Reference Documents

The following reference documents have been identified as applicable to this program:

constraints.txt

description.txt

# 2. Technical Baseline and Program Description

This is a Class 1 UAS modernization effort. The program carries an estimated development cost of $15,000,000 and production unit cost of $450,000. Key program characteristics: long sustainment tail; software-intensive architecture; mission-critical designation; safety-critical designation; attritable platform.

## 2.1 System Description

This is a Class 1 UAS modernization effort.

Similar or heritage programs identified for reference:

i dunno

## 2.2 Operational Concept (CONOPS)

The Test Program system will be employed in accordance with operational requirements established by the warfighter. The Concept of Operations (CONOPS) will be developed in coordination with the user community and will define operational scenarios, mission threads, and system usage patterns.

The system is designed as an attritable (low-cost, expendable) platform.

A long sustainment tail is anticipated; lifecycle supportability is a key design driver.

## 2.3 Technical Baseline Summary

The following program parameters represent the current technical baseline for planning purposes:

Program Name: Test Program

Estimated Development Cost: $15,000,000

Estimated Production Unit Cost: $450,000

Classification: Mission-Critical System

Classification: Safety-Critical System

Software Intensity: Software constitutes a major portion of the system

# 3. Systems Engineering Approach

The program will employ a disciplined Systems Engineering (SE) process consistent with MIL-STD-499C and ISO/IEC/IEEE 15288. SE activities will be integrated with program management through the Integrated Product Team (IPT) structure and governed by the Integrated Master Plan (IMP) and Integrated Master Schedule (IMS).

This is a Class 1 UAS modernization effort. Key program characteristics: long sustainment tail; software-intensive architecture; mission-critical designation; safety-critical designation; attritable platform. Defined modules: its functional (interfaces: Not provided).

## 3.1 SE Process Overview

The SE process will follow a recursive and iterative technical management approach encompassing: stakeholder requirements definition, requirements analysis, architectural design, implementation, integration, verification, validation, and transition. SE processes will be tailored to program risk, complexity, and acquisition phase.

## 3.2 Technical Planning and Control

Technical planning will be captured in the Systems Engineering Management Plan (SEMP), which will be developed and maintained by the prime contractor and reviewed by the Government SE team. Key technical planning activities include:

Development and maintenance of the IMS with SE milestones

Technical Performance Measure (TPM) identification and tracking

Engineering Change Proposal (ECP) review and disposition

Technical review scheduling and entry/exit criteria enforcement

Program-specific technical challenges identified:

many risks

## 3.3 Requirements Management

Requirements will be managed using a Government-approved requirements management tool. All system requirements will be traced from source documents through the functional and allocated baselines to test procedures. Requirements volatility will be tracked as a TPM.

## 3.4 Interface Management

Interface management will be governed through Interface Control Documents (ICDs) and Interface Requirements Specifications (IRSs). The Interface Control Working Group (ICWG) will maintain all external and internal interface definitions.

Key interfaces identified at the module level:

| Module | Key Interfaces |
| --- | --- |
| its functional | Not provided |

Known standards and architectures applicable to interfaces:

face

## 3.5 Technical Reviews and Audits

Technical reviews will be conducted at key program milestones to assess technical maturity and readiness to proceed. Standard reviews include:

| Review | Purpose |
| --- | --- |
| SRR – System Requirements Review | Confirm completeness and adequacy of system requirements |
| SDR – System Design Review | Assess initial architectural design and requirements allocation |
| PDR – Preliminary Design Review | Assess preliminary design against requirements and identify risks |
| CDR – Critical Design Review | Confirm detailed design is ready for build/code-to |
| SVR – System Verification Review | Confirm system meets requirements prior to operational test |
| FCA/PCA – Functional/Physical Configuration Audit | Confirm as-built system matches design documentation |

# 4. Technical Risk Management

The program will implement a continuous risk management process consistent with the DoD Risk, Issue, and Opportunity (RIO) Management Guide. Risks will be identified, assessed, mitigated, and tracked through a formal Risk Register updated at each program review.

This is a Class 1 UAS modernization effort. Key program characteristics: long sustainment tail; software-intensive architecture; mission-critical designation; safety-critical designation; attritable platform.

## 4.1 Risk Identification and Assessment

| Risk Description | Likelihood | Impact | Initial Mitigation |
| --- | --- | --- | --- |
| many risks | TBD | TBD | Modular design limits blast radius |
| Obsolescence: its functional | Medium | Medium | COTS insertion plan; modular replacement path in LCMP |

## 4.2 Mitigation Strategies

Risk mitigation will leverage the modular architecture to limit the blast radius of individual technical failures. Standard mitigation approaches include:

Modular design enabling component-level risk containment

Early prototyping and incremental demonstration milestones for high-risk modules

Technology Readiness Level (TRL) tracking with exit criteria at each milestone

Independent Technical Risk Assessments (ITRAs) at PDR and CDR

Use of COTS/MOTS solutions to reduce development risk where possible

## 4.3 Technology Readiness Assessment

A Technology Readiness Assessment (TRA) will be conducted at Milestone B to evaluate the maturity of critical technologies. Critical Technology Elements (CTEs) will be identified and tracked against TRL exit criteria throughout the Engineering and Manufacturing Development (EMD) phase.

Given the attritable nature of this system, TRL thresholds may be tailored to balance risk with the reduced lifecycle cost and expendability of the platform.

# 5. Configuration Management and Technical Data

This is a Class 1 UAS modernization effort. Defined modules: its functional (interfaces: Not provided).

## 5.1 Configuration Management Approach

Configuration management will be performed in accordance with MIL-HDBK-61B and EIA-649. The Configuration Control Board (CCB) will review and disposition all Engineering Change Proposals (ECPs) and Requests for Deviation (RFDs). Three technical baselines will be established and maintained:

Functional Baseline (FBL): Established at SRR/SDR; defines system-level functional requirements

Allocated Baseline (ABL): Established at PDR; allocates requirements to system elements

Product Baseline (PBL): Established at FCA/PCA; defines the as-built system configuration

## 5.2 Technical Data Management

Technical data will be managed in a Government-accessible data management system. Contractor deliverable data items (CDRLs) will be specified in the contract and reviewed for completeness and technical adequacy at each delivery.

Program reference documents identified:

constraints.txt

description.txt

## 5.3 Data Rights

The Government will negotiate for sufficient technical data rights to enable independent support, competitive re-sourcing, and future modernization of all program elements. Minimum data rights posture:

| Data Category | Minimum Rights |
| --- | --- |
| Interface Control Documents | Unlimited rights — required for MOSA compliance and module re-competition |
| Software Source Code (Government-funded) | Unlimited rights |
| Software Source Code (contractor-funded) | Government Purpose Rights (GPR) minimum |
| Design Data | Government Purpose Rights (GPR) minimum; unlimited rights sought where feasible |
| Firmware and Embedded Software | Rights sufficient to allow security patching and sustainment |

Known ICDs and interface standards by module:

face

# 6. Modular Open Systems Approach (MOSA)

This program implements a Modular Open Systems Approach (MOSA) as required by 10 U.S.C. § 4401 and consistent with DoD Directive 5000.01. MOSA is integrated throughout the SE process to ensure the system is designed for competitive upgrade, independent sustainment, and lifecycle affordability.

This is a Class 1 UAS modernization effort. Defined modules: its functional (interfaces: Not provided).

## 6.1 MOSA Strategy Overview

The MOSA strategy is built on four minimum criteria that govern all design and acquisition decisions:

Adoption of Open Standards: Design the system using open, consensus-based interface standards to prevent proprietary lock-in and enable competitive sourcing of components throughout the program lifecycle.

Competitive Upgrade Path: Architect the system so that individual modules or subsystems can be upgraded or replaced by competing suppliers, reducing total ownership cost and stimulating innovation.

Government Technical Data Rights: Acquire sufficient technical data rights — including interface control documents and design data — to allow the Government to re-compete, support, or modify components independently of the original developer.

Well-Defined Modular Boundaries: Implement clearly defined functional boundaries and standardized interfaces between modules so that changes to one module do not cascade to others, enabling incremental modernization.

Program-specific MOSA scenarios and considerations:

they just do idk

A search of the DoD MOSA repository has been completed for applicable reference architectures and interface standards.

## 6.2 Module Identification and Boundaries

Modules are identified through functional decomposition of the operational mission threads and top-level system requirements. Each module boundary is drawn where a well-defined, standards-based interface can be established and where independent competition or replacement provides lifecycle value. Module boundaries are validated against the following criteria: functional cohesion within the module, minimal coupling across the interface, availability of applicable open standards, and commercial or Government source availability.

Candidate modules identified during program planning:

its functional

Formal module definitions:

| Module | Rationale / Boundary | Key Interfaces | Tech Risk | Obs. Risk | COTS |
| --- | --- | --- | --- | --- | --- |
| its functional | Identified for: This is a Class 1 UAS modernization effort. | Not provided | No | Yes | No |

## 6.3 Interface Standards and Control Documents

Open standards and reference architectures are applied at two levels: (1) system-level reference architectures (e.g., CMOSS, SOSA, VICTORY, GVA) shape the overall decomposition and slot definitions; and (2) module-level standards govern specific interface protocols, data formats, and transport mechanisms. Standards selection follows a preference order of open consensus-based standards, Government-developed standards, and — only when no open standard exists — contractor-proposed standards subject to PM approval and ICD documentation.

Interface Control Documents (ICDs) will be Government-owned and maintained under configuration control. All module interfaces will reference open, consensus-based standards where available. Contractor-proprietary interfaces are prohibited unless specifically approved by the PM.

Technical data and data rights: The Government will acquire unlimited rights to all ICDs and interface specifications to enable competitive re-sourcing. Design data for Government-funded development will carry unlimited rights; contractor-funded components will carry at minimum Government Purpose Rights (GPR). These rights enable the Government to share data with competing vendors, conduct independent integration testing, and sustain the system without sole-source dependency.

Known applicable standards and architectures by module:

face

Software-specific standards and architectures:

iec

Module-level standards summary:

| Module | Applicable Standards |
| --- | --- |
| its functional | iec |

## 6.4 Competitive Upgrade Path

The modular architecture enables competitive re-sourcing of individual modules without system-level redesign. To preserve this capability:

All ICDs will be delivered with unlimited data rights to enable alternative-source competition

Module acceptance testing will rely only on published ICDs — not proprietary contractor tools

The Government will maintain a validated integration test environment to support re-competition

Each module contract will include options for follow-on competitive procurement

COTS/MOTS solutions identified by module:

mots

Industry collaboration: The program office will engage industry throughout the acquisition lifecycle to validate module boundaries, refine interface standards, and assess commercial availability. Planned activities include pre-solicitation industry engagement, release of draft ICDs for industry comment, and participation in relevant standards body working groups (e.g., FACE Consortium, SOSA Consortium, VICTORY). Vendor-proposed open standards will be evaluated for adoption through the ICWG process. This collaboration ensures module definitions align with market realities and maximizes the competitive supplier base.

# 7. Verification and Validation

Verification and Validation (V&V) activities confirm that the system is built correctly (meets requirements) and that the right system is being built (meets stakeholder needs). V&V will be planned and documented in the Test and Evaluation Master Plan (TEMP).

This is a Class 1 UAS modernization effort. Key program characteristics: long sustainment tail; software-intensive architecture; mission-critical designation; safety-critical designation; attritable platform.

## 7.1 Verification Strategy

System requirements will be verified through a combination of the following methods:

Inspection: Review of design documentation, drawings, and code for compliance with requirements

Analysis: Mathematical, simulation, or model-based demonstration of compliance

Demonstration: Observable functional demonstration without formal measurement

Test: Controlled measurement of system performance against quantitative acceptance criteria

A Verification Cross-Reference Matrix (VCRM) will trace each requirement to its verification method, responsible organization, and completion milestone.

## 7.2 Validation Approach

System validation will confirm that the delivered system satisfies warfighter operational needs as expressed in the Operational Requirements Document (ORD) or Capability Development Document (CDD). Validation activities include:

Concept of Operations (CONOPS) review with operational users at each major milestone

Operational utility evaluation during Initial Operational Test & Evaluation (IOT&E)

Mission thread analysis to confirm end-to-end mission accomplishment

User acceptance testing with representative operational users prior to fielding

## 7.3 Test and Evaluation Summary

Testing will be conducted in phases, progressing from component-level to system-level:

| Test Phase | Description |
| --- | --- |
| Unit / Component Testing | Contractor-conducted at module level; results reviewed by Government SE |
| Integration Testing | Verify module interfaces function correctly per published ICDs |
| System Testing | Government-witnessed contractor testing against all system-level requirements |
| Developmental Testing (DT) | Government-controlled testing to characterize system performance |
| Operational Testing (OT) | User-controlled testing in representative operational environment |

Mission-critical designation requires formal DT/OT execution with documented acceptance criteria.

Safety-critical designation requires independent safety review board approval prior to IOT&E.

# 8. Specialty Engineering

Specialty engineering disciplines are integrated throughout the SE process to ensure a balanced, lifecycle-supportable design. Specialty engineering requirements will be captured in the SEMP and tracked through the IPT structure.

This is a Class 1 UAS modernization effort. Key program characteristics: long sustainment tail; software-intensive architecture; mission-critical designation; safety-critical designation; attritable platform.

## 8.1 Reliability, Availability, and Maintainability

RAM requirements will be derived from operational availability (Ao) and Mean Time Between Failure (MTBF) thresholds established in the CDD/CPD. RAM analysis activities include:

Failure Mode, Effects, and Criticality Analysis (FMECA)

Reliability growth testing with Duane model tracking

Maintainability demonstration at CDR and SVR

Availability modeling updated at each design review

Given the anticipated long sustainment tail, particular emphasis will be placed on field-level maintainability and modular component replaceability.

## 8.2 Software Systems Engineering

Software engineering will be conducted in accordance with MIL-STD-498 (tailored as appropriate) and applicable service-specific software standards. Software development will follow an Agile or spiral methodology with formal Government checkpoint reviews.

Software is identified as a major portion of this system. Elevated SE rigor will be applied including formal Software Requirements Reviews (SRRs), Software Design Reviews (SDRs), and Software Test Reviews (STRs).

Applicable software standards and architectures:

iec

## 8.3 Human Systems Integration

Human Systems Integration (HSI) will be conducted in accordance with MIL-STD-1472H and applicable HSI guidance. HSI domains addressed include:

Human factors engineering (HFE) — operator interface design and workload analysis

Manpower — personnel and staffing requirements for operation and maintenance

Training — operator and maintainer training system development

Personnel — minimum qualification requirements for operators and maintainers

## 8.4 Cybersecurity / Risk Management Framework

Cybersecurity will be addressed through the DoD Risk Management Framework (RMF) in accordance with DoDI 8510.01. A Program Protection Plan (PPP) will be developed and maintained throughout the acquisition lifecycle. Key cybersecurity activities include:

System categorization and security control selection per CNSSI 1253

Threat model development and adversarial risk assessment

Cybersecurity requirements derivation and allocation to system elements

Penetration testing at CDR and prior to IOT&E

Software assurance including static analysis and fuzz testing

## 8.5 Environment, Safety, and Occupational Health

ESOH will be addressed in accordance with DoDI 4715.02. Key ESOH activities include:

ESOH risk assessment integrated into the program risk register

Hazard Analysis (HA) and System Safety Analysis performed at each design phase

Compliance with applicable environmental regulations (e.g., RoHS, REACH) for all components

Occupational health and safety assessments for operator and maintainer populations

Safety-critical designation requires a System Safety Working Group (SSWG) and an approved System Safety Program Plan (SSPP) prior to PDR.

# 9. SE Organization and Resources

This is a Class 1 UAS modernization effort. The program carries an estimated development cost of $15,000,000 and production unit cost of $450,000.

## 9.1 Government SE Organization

The Government SE team for Test Program will be led by the Lead Systems Engineer (LSE) reporting to the Program Manager (PM). The LSE is responsible for SE process oversight, technical review execution, and MOSA compliance verification. Functional IPTs will support each major technical area.

## 9.2 Contractor SE Organization

The prime contractor will maintain a Systems Engineering organization with a Chief Engineer responsible for technical direction and SE process execution. The contractor SE organization will mirror the Government IPT structure and participate in all Government-led technical reviews. Sub-contractor SE activities will be governed by the prime contractor.

## 9.3 SE Tools and Infrastructure

The following SE tools and infrastructure will be used to support program execution:

| SE Function | Tool / Approach |
| --- | --- |
| Requirements Management | Government-approved RM tool (e.g., DOORS, Jama, Polarion) |
| Model-Based Systems Engineering (MBSE) | SysML-compliant modeling tool (e.g., Cameo, Rhapsody, Capella) |
| Interface Control | ICD repository accessible to all contractors and Government SE team |
| Configuration Management | Government-controlled CM database with automated change tracking |
| Risk Management | Program Risk Register maintained in a Government-accessible tool |
| Test Management | Linked to requirements for automated VCRM generation |

# 10. Summary and Appendices

This is a Class 1 UAS modernization effort. The program carries an estimated development cost of $15,000,000 and production unit cost of $450,000. Key program characteristics: long sustainment tail; software-intensive architecture; mission-critical designation; safety-critical designation; attritable platform.

## 10.1 Key Assumptions and Constraints

The following assumptions and constraints underpin this SEP. Changes to these assumptions will trigger a SEP update and may require re-baselining of associated program plans.

MOSA compliance will be verified at each major milestone as a condition of proceeding

Government will maintain a validated integration test environment for module re-competition

All ICDs will be delivered with unlimited Government data rights

Contractor SEMP will be consistent with and subordinate to this SEP

Program development cost baseline: $15,000,000

Production unit cost target: $450,000

Known technical challenge: many risks

## 10.2 Acronyms and Abbreviations

| Acronym | Definition |
| --- | --- |
| ABL | Allocated Baseline |
| ATO | Authority to Operate |
| CCB | Configuration Control Board |
| CDD | Capability Development Document |
| CDR | Critical Design Review |
| CONOPS | Concept of Operations |
| COTS | Commercial Off-the-Shelf |
| CPD | Capability Production Document |
| CTE | Critical Technology Element |
| DT | Developmental Testing |
| ECP | Engineering Change Proposal |
| ESOH | Environment, Safety, and Occupational Health |
| FBL | Functional Baseline |
| FCA | Functional Configuration Audit |
| FMECA | Failure Mode, Effects, and Criticality Analysis |
| GPR | Government Purpose Rights |
| HSI | Human Systems Integration |
| ICD | Interface Control Document |
| ICWG | Interface Control Working Group |
| IMP | Integrated Master Plan |
| IMS | Integrated Master Schedule |
| IOT&E | Initial Operational Test and Evaluation |
| IPT | Integrated Product Team |
| LSE | Lead Systems Engineer |
| MBSE | Model-Based Systems Engineering |
| MOSA | Modular Open Systems Approach |
| MOTS | Modified Off-the-Shelf |
| OT | Operational Testing |
| PBL | Product Baseline |
| PCA | Physical Configuration Audit |
| PDR | Preliminary Design Review |
| PM | Program Manager |
| PPP | Program Protection Plan |
| RAM | Reliability, Availability, and Maintainability |
| RFD | Request for Deviation |
| RMF | Risk Management Framework |
| SDR | System Design Review |
| SE | Systems Engineering |
| SEMP | Systems Engineering Management Plan |
| SEP | Systems Engineering Plan |
| SRR | System Requirements Review |
| SSPP | System Safety Program Plan |
| SSWG | System Safety Working Group |
| SVR | System Verification Review |
| TEMP | Test and Evaluation Master Plan |
| TPM | Technical Performance Measure |
| TRA | Technology Readiness Assessment |
| TRL | Technology Readiness Level |
| VCRM | Verification Cross-Reference Matrix |