Acquisition Strategy

for

Small Uncrewed Aviation System

In the not to distant future

DISTRIBUTION STATEMENT Click here to enter distribution letter and explanation (e.g.; .”A.  Approved for public release; distribution is unlimited”).  Distribution statement reference http://www.dtic.mil/dtic/submit/guidance/distribstatement.html.

SUAS

SUBMITTED BY:

_____________________________              _______

Date

Program Manager, Program Name

CONCURRENCE:

_____________________________              _______

Date

Program Executive Officer (PEO)

_____________________________              _______

Date

DoD Component Acquisition Executive

(CAE)

APPROVAL:

_____________________________              _______

Date

Under Secretary of Defense

(Acquisition, Technology and Logistics, or as applicable)

Contents

1.	Purpose.	10

2.	Capability Need	10

2.1.	Requirement.	10

2.2.	Expected Operational Mission of this Program.	10

2.3.	Threat Assessment.	10

2.4.	Net-Centric Data Strategy.	10

2.5.	Operational View (OV)-1 Illustration.	10

2.6.	Reference Design Concept.	11

3.	Acquisition Approach.	12

3.1.	Evolutionary Acquisition Approach.	12

3.2.	Unique Program Circumstances.	12

3.3.	New Capability, Existing System Modification or System Replacement Indication.	12

3.4.	New Start Program Indication.	13

3.5.	Joint Program Indication.	13

3.6.	Feasible Technical Approaches.	13

3.7.	System Production Quantity Planning.	13

4.	Tailoring.	13

4.1.	ProgramTailoring Plan.	13

4.2.	Waivers Requests.	13

5.	Program Schedule.	14

5.1.	Program Schedule Graphic.	14

5.2.	Basis for Delivery or Performance-Period Requirements.	14

5.3.	Program Schedule Justification.	14

5.4.	Next Phase Planned Activities.	14

5.5.	Interdependencies.	15

5.6.	Evolutionary Acquisition: Concurrent Increment Relationships.	16

6.	Risk and Risk Management.	16

6.1.	Risk Management Approach Summary.	16

6.2.	Program Interdependency Issues and Risks.	16

6.3.	Key Program Technologies.	16

6.3.1.	Technology Readiness Assessment Results Summary.	16

6.3.2.	Technology Maturation Plans and Risks.	16

6.3.3.	Program Strategy Justification.	16

6.4.	Technology Development Phase Strategy.	17

6.4.1.	Technology  Alternatives.	17

6.4.2.	Prototyping Activities.	17

6.5.	Programmatic Risks and Mitigation Plans.	17

6.6.	Deferred Risks.	17

6.7.	FRP/Full Deployment Risks and Mitigation Plans.	17

7.	Business Strategy.	17

7.1.	Competition Strategy.	17

7.1.1.	Competition Strategy for Upcoming Phase.	17

7.1.2.	Other Competition Approaches.	18

7.1.3.	Impact of Previous Acquisition Phase Results.	18

7.1.4.	Competition Strategy and the Acquisition Strategy.	18

7.2.	Market Research.	18

7.3.	Advance Procurement.	18

7.4.	Sustainment Strategy.	18

7.4.1.	Product Support Contracting Strategy.	18

7.4.2.	Contractor / Agency Support Determination.	19

7.4.3.	Sustainment-Related Contracts.	19

7.5.	Major Contract(s) Planned.	20

7.5.1.	Major Contracts Table.	20

7.5.2.	Planned Contract Incentives.	22

7.5.3.	Contractor Financial Reporting.	22

7.5.4.	Source Selection Evaluation Approach.	22

7.5.5.	Sources.	23

7.5.6.	Contract Bundling or Consolidation.	24

7.5.7.	Subcontracting Plan/Small Business Participation.	24

7.5.8.	Special Contracting Considerations or Methods.	25

7.5.9.	Government-Furnished Equipment.	25

7.5.10.	Incorporation of Technical and Life-cycle Requirements into Contract Requirements.	25

7.5.11.	Warranty Justification.	26

7.5.12.	Suitabilty for Multiyear Contracting for Production.	26

7.5.13.	Consideration of Leasing.	26

7.5.14.	Modular Contracting (Major IT Programs only).	26

7.5.15.	Contract Payment Approach.	26

7.5.16.	Other Contracting Strategy Information.	26

7.6.	Technical Data Rights Strategy.	27

7.6.1.	Technical Data Requirements Analysis.	27

7.6.2.	Rights, Access, or Delivery of Technical Data.	27

7.6.3.	Open Systems Architectures and Technical Data Rights Acquisition Assessment.	27

7.6.4.	Priced Contract Option for Future Data Rights.	27

7.6.5.	Risk for Limitations of Government Use and Release of Data.	27

7.7.	Contract Management.	27

7.7.1.	Contract Administration.	28

7.7.2.	Priorities, Allocations, and Allotments.	28

8.	Cost and Funding.	28

8.1.	Investment Program Funding and Quantities Chart.	28

8.1.1.	Funding Shortfalls Assessment.	29

8.1.2.	Joint Participant Funding Contributions Chart.	29

8.1.3.	Working Capital Fund Support.	29

8.1.4.	Program Increment Funding Charts.	29

8.2.	Cost.	30

8.2.1.	Affordability Target.	30

8.2.2.	Procurement Rate and Schedule Rationale.	30

8.2.3.	“Should Cost”.	30

8.2.4.	Cost Management and Funds Management.	30

8.2.5.	Federal Information Processing Key Outcome Performance Measures.	31

8.2.6.	Program Cost Control Plan.	31

8.2.7.	Estimate Updates Process.	31

9.	Resource Management.	31

9.1.	Program Office Staffing and Organization.	31

9.1.1.	Manning Profile.	31

9.1.2.	Organization Chart.	31

9.1.3.	Acquisition Chain of Authority.	32

9.2.	Primary Stakeholders.	32

9.3.	Requirements Community Involvement.	32

10.	International Involvement.	32

10.1.	Limitations on Foreign Contractors.	32

10.2.	International Cooperation.	32

10.2.1.	Cooperative Development.	32

10.2.2.	Coalition Interoperability.	32

10.2.3.	Cooperative Opportunities Document.	33

10.3.	Foreign Military/Direct Commerical Sales.	33

11.	Industrial Capability and Manufacturing Readiness.	33

11.1.	Industrial Capability.	33

11.2.	 Industrial and Manufacturing Readiness.	33

11.3.	Sustaining Industrial Capabilities.	33

11.4.	Identify any planned or completed MOAs.	34

12.	Life-Cycle Signature Support.	34

12.1.	Life-Cycle Signature Support Requirements Table.	34

12.2.	Life-Cycle Signature Support Funding.	34

13.	General Equipment Valuation.	34

13.1.	System WBS.	34

13.2.	End Items.	35

13.3.	Government-Furnished Property per End Item.	35

13.4.	Other Deliverables per End Item.	35

13.5.	Other Program Deliverables.	35

# Purpose.

This acquisition strategy is being prepared in support of the SUAS program inititation in order to drive a holistic program strategy to ensure the program can meet affordability, timeline, and performance expectations throughout its lifecycle with an acceptable level of risk.

Guidance: State the reason the program strategy (i.e., the Acquisition Strategy) is being prepared or updated (e.g., milestone review, full rate production decision, change in strategy, etc.).

Capability Need

## Requirement.

The Department has an emerging operational need for high volume, low cost SUAS that can be procured at scale within a few years. The system’s primary capability is Reconnaissance, Surveillance, and Target Acquisition, with secondary missions of performing communications relay and delivery of lethal payloads.

Guidance: Summarize the requirement.  Indicate the key operational and sustainment requirements for this system (i.e., the time-phased capability requirements as described in the Initial Capabilities Document, Capability Development Document, and/or Capability Production Document). Highlight system characteristics driven by interoperability and/or joint integrated architectures, capability areas, and family- or system-of-systems.

## Expected Operational Mission of this Program.

SUAS, with the right payloads, substantially contritbute to the larger ISR mission set and enable focused and unit level ISR capabilities to exist in nearly any operational environment.

Guidance: Summarize the expected operational mission of this program. Identify the user and summarize the user‘s Concept of Operations (CONOPS). Indicate how the program fits into current and future integrated architectures.

## Threat Assessment.

SUAS will operate in a very wide range of environments with a similarly wide range of threats. Due to the severity of the threats, a very cost effective system is desired. The specific threat assessment is classified; however, the threat space concerns technologies that rapidly change and have, historically, been difficult to maintain pace with. As such, this program will be highly modular with open interfaces to enable rapid technology insertions to keep up with the pace of the threat, especially relative to lethal payloads and communications relay capabilities.

Guidance: Summarize the threat assessment in relation to the capabilities or operational concepts the system will support (see the applicable System Threat Assessment document for details). Specify which elements of the threat (if any) are not yet fully defined, and which elements of the threat (if any) will not currently be countered by the system capabilities or CONOPS. Include a projected plan/schedule to define and counter the remaining threat elements.

## Net-Centric Data Strategy.

SUAS will operate as a key communications node and relay to enable a more robust and resilient network, and in certain environments, it will have the ability to link back to a cloud-based nodes to enable data to move from the tip of the spear to forward operating locations and back to state-side locations. This helps ensure information superiority. Due to the complexity of the environments, the communictions and data links will have to remain very agile and may frequently change throughout the lifecycle of the program. To limit the disruption to operations and increase interoperability, this system will adopt standards and architectural requirements from PAE C3BM and PAE C3N as these are the primary higher echlon programs that will need SUAS to be a solution to this operational unit level gap relative to communications and datalinks.

Guidance: Summarize the Net-Centric Data Strategy, as required by DoD Directive 8320.02. At subsequent milestone decisions, summarize the Net-Centric Data Strategy in the Information Support Plan.

## Operational View (OV)-1 Illustration.

Click here to enter text

Guidance: Include an Operational View (OV)-1 Illustration. (See example in Figure 1, below.)

Figure 1.  Example OV-1 Illustration

## Reference Design Concept.

This reference design is generally representative of what the commercial industrial base for a system of this class.

Guidance: For Milestone B, provide a reference design concept for the product showing major subsystems and features (one or more drawings as needed to describe or illustrate the expected features of the product; see the example in Figure 2.

# Acquisition Approach.

The SUAS program was initiated as a rapid prototyping actitivity that is ending in 2QFY26 and will immediately transition to a rapid fielding initiative with expectation that there will be multiple incremental modification programs to follow due to the need to rapidly respond to the changing threat. Incremenatal modification programs are intended to occur yearly for the next 7 years.

The rapid prototyping informed the need for such a versatile, yet low cost capability. The prototypes were fielded in low quanities across USAF, USN, and US Army units to fully vet the need and refine the requirements. Due to the challenges of affordability, speed to field, and ability to rapidly insert technologies, the SUAS program will leverage modularity and openness principles to ensure overall program goals are met. The program will ensure that system design, contracting, and sustainment decisions are collectively enabled and driven by:

- Modular system decomposition resulting in Modules (equal to Major System Components)

- Modular System Interfaces (MSIs)

- Competitive acquisition and sustainment at the module level

- Government control of interfaces and sufficient data rights to avoid vendor lock

These core elements of the SUAS strategy are also driven by MOSA scenarios that the office has documented to help explain the program’s desires relative to modularity, interfaces, data rights, and the evolutionary capability needs and strategy of the program. Here are the MOSA scenarios:

  - The program desires the ability for the military to modify, within reason, the system with a variety of third-party MOD Payload compliant payloads, armaments, and munitions without vendor involvement.

  - The program desires the ability for the military to repair the system without vendor involvement. Repair is intended to include the removal and replacement of any of the above modules.

  - The UAS must be able to interface with ATAK to receive and transmit messages and data back and forth.

  - The UAS must have the flexibility of utilizing utilizing analog, digital, GSM, or fiber transmission links.

These scenarios along with the UAS Family of Systems Architecture resulted in the initial SUAS decomposition of the system into Modules or Modular System Components (MSCs), defined as functionally cohesive, independently replaceable elements that can be developed, integrated, competed, upgraded, and sustained with minimal impact to other system elements. These modules will be were drafted in the RFI to solicit industry feedback and evaluate the industrial base alignment with these modules, especially as it related to commercial solutions offerings. The resulting modules are: air vehicle, multiple MOD Payload compliant payloads for sensors and comms/datalinks, autonomy, AI, ground control station/controller with severable hardware and software modules, communications equipment, goggles, batteries, charging station, and any other required components. Each of these modules or MSCs carry conditions that must be met by the vendor such as they shall:

- Perform a well-defined function with clear architectural boundaries

- Be separable from other MSCs without requiring redesign of the overall system

- Be capable of independent upgrade, replacement, or sustainment

- Be integrated through explicitly defined MSIs

All MSCs shall interconnect exclusively through Modular System Interfaces (MSIs). MSIs also carry conditions and expectations that have be communicated to the industry based such as they shall be:

- Defined, documented, and configuration-controlled

- Stable across increments to the maximum extent practicable

- Sufficiently specified to enable independent third-party integration

MSIs may include physical, electrical, logical, data, and software interfaces and where practicable, MSIs shall be based on widely supported, consensus-based open standards, architectures, specifications, and/or existing interfaces. When such does not exist, the program shall define Government-controlled interfaces that are:

- Documented within the program and shared with the industrial base

- Not dependent on proprietary tooling or undisclosed information

- Verifiable through interface conformance testing

These MSIs also carry a threshold requirement that will be evaluated through out the program that use of proprietary interfaces that inhibit competition or reuse shall not be allowed.

Guidance: Indicate whether the program strategy will be evolutionary or single step to full capability. Note: If this program employs an evolutionary acquisition approach, this strategy will primarily apply to the current increment, while occasionally addressing some topics in the context of the overall program.

## Evolutionary Acquisition Approach.

The SUAS program will be highly evolutionary throughout its lifecycle due to the need to continually develop and field updates and new technologies on the platform. Historically, this desire would be very costly and schedule risky; however, this program will leverage MOSA to mitigate both of these to the maximum extent practicable.

From a cost perspective, the modularity of the program will enable Module-Level competition versus simply competition at the platform level. This level of competition will vastly eliminate the multiple pass-through fees and profits typically seen in previous programs. Additionally, it will enable the program to have more levers to manage cost, schedule, and performance risk areas by enabling more vendors with individual module-level solutions to be considered. For modules that have a medium risk or higher, the office intends to either leverage commercial solutions that meet the module boundary conditions and/or bring more than 1 vendor through initial development.

Guidance: If this program employs an evolutionary acquisition approach, summarize the cost, schedule, and performance drivers for the increment under consideration, and the plan to transition from the initial increment to later increments.

## Unique Program Circumstances.

N/A

Guidance: Specify any unique program circumstances, such as transitioning from a technology project, selection as a special interest program, etc.

## New Capability, Existing System Modification or System Replacement Indication.

This program is filling a gap in the current ecosystem of both UAS and ISR systems.

Guidance: Indicate whether this program will replace an existing system, is a modification to an existing system, or is a new capability.

## New Start Program Indication.

N/A

Guidance: Indicate whether this is a New Start program. Verify that the appropriate Congressional notifications have been completed for a New Start. (Reference DoD 7000.14-R, DOD Financial Management Regulation, Volume 3, Chapter 6 (060401) for guidance on new start determinations.)

## Joint Program Indication.

While this program is not joint as a program of record, the use of cross-service architectures and standards will help enable the modules developed and/or procured under this program to be leveraged across the services and with partner nations as well.

Guidance: Indicate whether this is a joint program. If so, specify the joint nature and characteristics of the program. Identify the Service(s) or DoD Components involved, state the key Service-specific technical and operational differences in the end item deliverables, and provide the principal roles and responsibilities of each DoD Component in the management, execution, and funding of the program.

## Feasible Technical Approaches.

Due to the MOSA intended for this program, the technical approach will be leverage the existing UAS Family of Systems Architecture that has been robustly vetted with industry during past UAS programs and as such has resulted in much of industry aligning commercial solutions with this architecture. Deviations from this technical architecture will be managed through trade space management by the program office. Due to the industrial base alignment on the architecture, it is unlikely the program will have any large technical trades to make.

Guidance: Identify the feasible technical approaches for developing the approved materiel solution, the impact of prior acquisitions on those approaches, and any related preceding effort.

## System Production Quantity Planning.

The SUAS platfrom is intended to be produced in numbers as high as 10,000 units. This quantity is at risk of quickly exceeding the program’s budget if even small cost increases are experience. To help mitigate this, the program is leveraging the modularity of the system to determine the right mix of individual modules versus complete systems. Not every system will need every payload. Addititonally, the life of a system may be reduced by particular failure modes or even accidents, but due to the modularity of the system, many of the modules are expected to be able to be extracted from a system and reused versus the whole system being de-militarized at the end of its useful life.

Guidance: If this strategy supports the Milestone B or C decision, in a table showing quantity per year, indicate the total planned production quantity and provide the LRIP quantity.  Summarize the Low-Rate Initial Production (LRIP) plan.  If the planned LRIP quantity exceeds ten percent of the total planned production quantity, provide the justification.  (Not applicable to software-intensive programs without production components.

Tailoring.

## ProgramTailoring Plan.

Due to the fielding schedule and the needed for continued modifications to the platform, this program intends to take a have the ability to quickly pivot to meet programs needs. For example: the program is likely to award the initial phase to two vendors for the air vehicle, ground station, and several other core modules and to up to 6 additional vendors for individual modules. Additional modules may be pulled out separately to be developed and procured and/or re-incorporated into existing vendor scopes based on cost, schedule, and performance risks.

Guidance: Consistent with statutory and federal regulatory requirements, the Program Manager (PM) and Milestone Decision Authority (MDA) may tailor the phases and decision points to meet the specific needs of the program. If tailoring is planned, state what is being proposed and why.

## Waivers Requests.

Click here to enter text

Guidance: List all requests for either regulatory policy waivers or waivers permitted by statute. Include a table similar to notional Table 1.

Table 1.  Notional Table of Program Waiver Requests

Program Schedule.

## Program Schedule Graphic.

Insert Program schedule showing rapid prototyping to rapid fielding and then yearly follow-on modification programs labeled as “Modification for Modules 1 & 2” and then 
Modification for Modules 3 & 4”…etc. .

Show “MOSA Evals every 3 months for the first 2 yrs and then once a year after that.

Guidance: Provide a detailed graphic illustrating program milestones, phases, and events. Depicted events will vary by program, but will minimally include key acquisition decision points; principal systems engineering and logistics activities such as technical reviews and assessments; planned contracting actions such as request for proposal (RFP) release, source selection activity, and contract awards; production events and deliveries; and key test activities. (Figure 3 is a notional depiction of the expected level of detail.  For example, contract details will vary with the contracting approach and the plan for competition and multiple suppliers; the use of options, re-competes, and/or new negotiated sole source; etc.)

## Basis for Delivery or Performance-Period Requirements.

Click here to enter text

Guidance: Indicate the basis for establishing delivery or performance-period requirements. Explain and justify any urgency if it results in concurrency of development and production or constitutes justification for not providing for full and open competition.

## Program Schedule Justification.

Click here to enter text

Guidance: Summarize the analysis justifying the proposed program schedule (list analogous programs or models used to derive schedule).

## Next Phase Planned Activities.

Click here to enter text

Guidance: Briefly discuss the activities planned for the phase following the milestone (or other decision event) for which approval is sought.

Figure 3.  Notional Depiction of the Integrated Schedule for Program

## Interdependencies.

The SUAS program has a secondary focus on communications and data links as a relay. The specific links are managed and fielded out of a separate program office. That office publishes and maintains a messaging and data protocol that this program will be required to stay current with in order to be a relay for current and future fielded links. As such, the communications and data links set of functions and associated modules are adopting requirements from the C2 Architecture that is managed by the other office.

Guidance: Specify programmatic interdependencies with other programs. Discuss the relationship of the interdependencies with program activity on the critical path. If any memorandums of agreement are required to formalize these relationships/interfaces, list them in the format presented in Table 2. Identify the interface (i.e., the system this product interfaces with); the agency that owns the other system; the authority (e.g., PEO, CAE, delegated PM) responsible for controlling the interface (i.e., the individual who can set the requirement; direct the solution to the interface issue; and direct who provides the funding for the solution); the required by date; and the impact if not completed.

| REQUIRED MEMORANDA OF AGREEMENT |  |  |  |  |
| --- | --- | --- | --- | --- |
| Interface | Cooperating Agency | Interface Control Authority | Required By Date | Impact if Not Completed |

Table 2.  Notional Table of Required Memoranda of Agreement

## Evolutionary Acquisition: Concurrent Increment Relationships.

N/A

Guidance: If using an evolutionary acquisition approach with concurrent increments, state the relationship between the milestones and activities in one increment to those in the other increment(s). Include criteria for moving forward to subsequent phases of the same or other increments.

Risk and Risk Management.

## Risk Management Approach Summary.

For the SUAS Risk Management approach, see the SUAS SEP.  One of the foundational methods of management risks (and opportunities) is the use of a MOSA. As discussed throughout this strategy, the use of clear identified modules is one of the primary mechanisms to mitigate and control both total program level risk and risk at an individual module level. Modularity provides the means to maximally sever a risk at a module level from other parts of the system.

Guidance: Summarize the approach used to identify, analyze, mitigate, track, and control performance/technical/manufacturing cost, schedule, sustainment, and programmatic risk throughout the life of the program.

## Program Interdependency Issues and Risks.

To manage the performance related risk related to the above C2 interdependency, the program will conduct periodic demos throughout the program to ensure no gaps in interoperability and will continue to participate in the C2 Consortium in which the C2 Architecture is configuration controlled and updated based on emerging needs and fixes required.

Guidance: List and assess any program interdependency issues that could impact execution of the acquisition strategy. If the program is dependent on the outcome of other acquisition programs or must provide capabilities to other programs, the nature and degree of risk associated with those relationships should be specified. Summarize how these relationships and associated risk will be managed at the PM, PEO, and DoD Component levels.

## Key Program Technologies.

The SUAS offices has currently assessed 5 modules within the SUAs to be key program technologies. At this stage in the program, all are considered to be at an appropriate TRL; however, as the program progresses and the USG gets more access to data on these modules and is able to complete an independent assessment, the program will update their TRL from a program office perspective and then manage those risks appropriately.

Guidance: List the key program technologies, their current technology readiness levels (TRL), the basis for including a technology (e.g., available alternative or low-risk maturation path) if it is below the TRL 6 benchmark for Milestone B, and the key engineering and integration risks. NOTE: Key technologies should include those technologies that are part of the system design and those associated with manufacturing the system.

### Technology Readiness Assessment Results Summary.

A TRA will be conducted one the first set of vendors are selected for the first program phase.

Guidance: If conducted, summarize the results of the Technology Readiness Assessment.

### Technology Maturation Plans and Risks.

N/A at this time.

Guidance: Summarize technology maturation plans and risks for each key technology, engineering risk, and integration risk identified.

### Program Strategy Justification.

N/A

Guidance: Briefly explain how the program‘s strategy is appropriate given the maturity of the system technology and design.

Technology Development Phase Strategy.

### Technology  Alternatives.

The SUAS program strategy is already accounting for the ability to leverage alternative technologies at a modular level. For any module that is medium risk or higher due to maturity, module level competition will be leveraged to enable multiple vendors to develop and mature those technologies in parallel. Once risk is sufficiently reduced, downselects will be made to avoid having to fund full development. Additionally, commercial solutions will remain as an open door for enabling rapid technology insertion at a module level.

Guidance: Identify alternate technologies that could be employed if a technology chosen for the system does not achieve the maturity necessary to incorporate it into the baseline system design and define their impact on system performance and cost.

### Prototyping Activities.

Click here to enter text

Guidance: Identify the specific prototyping activities that will be conducted during Technology Development and specify how those activities and any others planned for Engineering and Manufacturing Development will be used to reduce program cost, schedule, and/or performance risk.

## Programmatic Risks and Mitigation Plans.

Staffing and resourcing a certainly risks that are difficult to control, but to mitigate them, the program has taken a very MOSA centric approach. As such, limited staffing and resourcing can be better managed by prioritizing the management of modules. The program office has two primary approaches when limited staffing and resourcing continues. The program office will first look to peer offices that may have similar modules under development or staffing/expertise that could be leveraged. Secondly, the program office will simply prioritize modules to use staffing and resourcing on. For example: the office may choose to delay the development of a the secondary lethal payloads until staffing and resourcing is obtained. This approach enable the larger program to continue with limited disruption.

Guidance: Identify the principal programmatic risks (e.g., staffing, resources, infrastructure, industrial base, etc.) and summarize mitigation plans, including key risk-reduction events.

## Deferred Risks.

N/A.

Guidance: Identify any risks that have been deferred to future increments. Explain why these risks were deferred and whether any residual risks remain in this increment.

## FRP/Full Deployment Risks and Mitigation Plans.

Click here to enter text

Guidance:  The acquisition strategy at the Full-Rate Production/Full Deployment Decision Review should identify principal manufacturing (if applicable)/sustainment/operational risks, and summarize mitigation plans, to include key risk reduction events.

Business Strategy.

## Competition Strategy.

The SUAS program will enable a highly tailored competitive environment to achieve its program objectives. The MOSA for this program enables the ability for the program, through the entire lifecylcle, to adjust the needed level of competition to meet program objectives of affordability, speed, and performance. The modularity and openness of this program enables Module-level competition and at varying levels. The entire UAS can be competed, all individual modules can be competed (due to their severability), and/or a sub-set of the modules can be competed.

Additionally and due to the program’s data rights strategy, competition at future phases will continue to exist in a very tailorable fashion.

The program will leverage MOSA to enable competition at the MSC level (Module Level Competition) across the system lifecycle. The program will leverage responses from the RFI and the known MOSA Scenarios to determine which modules are most likely to be recompeted throughout the lifecycle, such as specific payloads in which technologies will certainly continue to progress.

This includes:

- Independent competition for MSC upgrades and replacements

- Modular sustainment and repair strategies

- Avoidance of system-level sole-source dependencies

Acquisition planning will align MSC boundaries with contract scope wherever feasible to preserve competition and reduce lifecycle cost.

Guidance:  Explain how a competitive environment will be sought, promoted, and sustained throughout all program phases.

### Competition Strategy for Upcoming Phase.

TBD

Guidance: Summarize the competition strategy for the upcoming phase.

### Other Competition Approaches.

TBD

Guidance: In situations where head-to-head competition is not possible, explain how dissimilar competition or other competitive approaches will be used.

### Impact of Previous Acquisition Phase Results.

Click here to enter text

Guidance: Indicate how the results of the previous acquisition phase impact the competition strategy for the approaching phase.

### Competition Strategy and the Acquisition Strategy.

Click here to enter text

Guidance: Indicate how the competition strategy facilitates execution of the acquisition strategy.

## Market Research.

The SUAS has garnered the majority of its market research via the UAS Constoritum that has 75+ UAS vendors. This consortium has been leveraged for the past 7 years by multiple Department of War Program Offices to conduct studies, mature standards/architectures, vet tailored MOSAs, procure both low quantity prototypes, develop UAS sized components and modules, and to solictit broad industry collaboration and feedback on acquisition strategies for UAS.

The SUAS program, through an RFI and a draft RFP, has received substantial feedback on the program. This acquisition strategy has been fully updated to represent a strategy that both the USG and industrial base are prepared to support.

Guidance: Summarize the research conducted and the results of market research. Indicate the specific impact of those results on the various elements of the program. Summarize plans for continuing market research to support the program throughout development and production. Market research information provided in the strategy should be sufficient to satisfy the requirements of 10 United States Code (USC) 2366a and 10 USC 2366b.  For more information, see Federal Acquisition Regulation (FAR) Part 10, Market Research, and Defense Federal Acquisition Regulation Supplement (DFARS) section 210.001.

## Advance Procurement.

N/A.

Guidance: Indicate whether advance procurement of long lead items is planned. List highest dollar value items. The Acquisition Strategy must clearly indicate the intention to employ advance procurement. NOTE: The MDA must separately and specifically approve advance procurement if authorization is sought prior to the applicable milestone decision.  See Defense Acquisition Guidebook (DAG) Chapter 2 for additional information.

Sustainment Strategy.

Guidance: The details of program sustainment planning are included in the Life Cycle Sustainment Plan, which will be prepared and approved as a separate document.  This portion of the strategy should:

### Product Support Contracting Strategy.

Based on the MOSA Scenario for repair, the program will obtain the required TDP and data rights to enable maintenance and repair of all modules.

Guidance: Specify the contracting strategy to provide product support throughout the system life cycle. The sustainment strategy should reflect the Maintenance or Support CONOPS and consider: impacts to system capability requirements; responsiveness of the integrated supply chains across government and industry; maintaining long-term competitive pressures on government and industry providers; and providing effective integration of weapon system support that is transparent to the warfighter and provides total combat logistics capability.

### Contractor / Agency Support Determination.

Click here to enter text

Guidance: State the assumptions used in determining whether contractor or agency support will be employed, both initially and over the life of the acquisition, including consideration of contractor or agency maintenance and servicing (see FAR Subpart 7.3), support for contracts to be performed in a designated operational area or supporting a diplomatic or consular mission (see FAR section 25.301); and distribution of commercial items.*

*Note:  Items marked with an asterisk (*) in this section are not required for the Technology Development Phase.

Sustainment-Related Contracts.

Guidance: Provide an overview of the sustainment-related contract(s) including how the integrated product support package will be acquired.  The discussion should provide:

#### Sustainment Contract Performance Measures.

Click here to enter text

Guidance: The performance measures being used (including the extent to which it is traditional transaction based/process focused and performance-based/outcome focused);

#### Portion of System Covered with Associated Sustainment-related Functions.

Click here to enter text

Guidance: The portion of the system covered with the associated sustainment-related functions;

#### Effective Integration of Support Concept.

Click here to enter text

Guidance: How the support concept ensures integration with other logistics support and combat support functions to optimize total system availability while minimizing cost and the logistics footprint;

#### Effective Selection of Support Providers.

Click here to enter text

Guidance: How the product support strategy will ensure the selection of best value support providers, maximize partnering, and advocate integrated logistics chains in accordance with DoD product support objectives;

#### Manpower and Spares Optimization.

Click here to enter text

Guidance:  How manpower and spares will be optimized;*

#### Information System.

Click here to enter text

Guidance:  Efforts to ensure secure and integrated information systems across industry and government that enable comprehensive supply chain integration and full asset visibility;*

#### Dedicated Investments for Continous Improvement.

Click here to enter text

Guidance: Dedicated investments needed to achieve continuous improvement of weapon system supportability and reduction in operating costs;

#### Performance Agreement Performance Monitoring Approach.

Click here to enter text

Guidance: How performance expectations (as defined in performance agreements) will be compared to actual performance results (post Milestone C);*

#### Interim Contract Support.

Click here to enter text

Guidance:  If Interim Contract Support (ICS) is planned, the ICS requirements, approach, and a plan to transition to normal sustainment support;*

#### Contractor Logistics Contracting.

Click here to enter text

Guidance:  If the strategy includes Contractor Logistics Support (CLS), indicate how CLS contract flexibility will support the sustainment concept;*

#### Product Support Integration.

Click here to enter text

Guidance:  How the program will ensure product support integration throughout the system life cycle.

Major Contract(s) Planned.

Guidance: For each contract with an estimated total value greater than $100 million dollars ($40 million dollars if during the Technology Development Phase), including all options:

### Major Contracts Table.

This program intends to leverage multiple contract vehicles, most of which are existing contract vehicles to reduce time and resources needed to get to awards.

This program will use the existing UAS Module Marketplace to either procure existing and compliant modules or solicit for those procurement activities.

This program will leverage the existing Commercial Solutions Offering (CSO) and Other Transaction Authority (OTA) under the UAS Consortium to compete the SUAS system and its modules.

Guidance: Provide a table (see example Table 3) that identifies the purpose, type, value, performance period, and deliverables of the contract.

| MAJOR CONTRACTS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Contract | Purpose | Type | Value | Performance Period | Major Deliverables |

Table 3.  Notional Table of Major Contracts

#### Contract's Major Deliverable Items.

Click here to enter text

Guidance: Specify what the basic contract buys; how major deliverable items are defined; options, if any, and prerequisites for exercising them; and the events established in the contract to support appropriate exit criteria for the phase or intermediate development activity.

#### Contract Type and Justification.

Click here to enter text

Guidance: Identify the contract type(s) and period(s) of performance.  The acquisition strategy shall provide the information necessary to support the decision on contract type. (See FAR Part 16 and Section 818, Public Law (P.L.) 109-364 for additional direction.).

#### Contract Alignment.

Click here to enter text

Guidance: Address the alignment of the contract with the overarching acquisition strategy and the competition strategy.

#### Contract Award Type

Click here to enter text

Guidance: Indicate whether a competitive award, sole source award, or multiple source development with down select to one production contract is planned.

#### Other Than Full and Open Competition Justification.

Click here to enter text

Guidance: If expecting to use other than full and open competition, cite the authority and indicate the basis for applying that authority, identify source(s), and explain why full and open competition cannot be obtained.

#### Subcontract Competition.

Click here to enter text

Guidance: Indicate how subcontract competition will be sought, promoted, and sustained throughout the course of the acquisition. Identify any known barriers to increasing subcontract competition and address how to overcome them.

#### System Breakout Plans.

Click here to enter text

Guidance: Specify breakout plans for each major component or sub-system as well as spares and repair parts.

#### New Contract vice Existing Contract Assessment.

Click here to enter text

Guidance: Assess the comparative benefits of awarding a new contract vice placing a requirement under an existing contract.

#### Indefinite Delivery Contracts and Awards.

Click here to enter text

Guidance: If planning to award a new indefinite delivery contract, indicate how many contracts are planned to be awarded.  If a single award is planned, explain why multiple awards are not feasible.  Indicate the ordering period.

#### Undefinitized Contracts.

Click here to enter text

Guidance: Indicate if an undefinitized contract will be awarded and provide the rationale.  Identify steps to avoid using an undefinitized contract, and list the planned incentives to motivate the contractor to achieve timely definitization.

### Planned Contract Incentives.

Satisfaction of each MOSA scenario by a 3rd party evaluator shall result in a 5% of total development cost award and a 2% production contract value incentive.

Guidance:  Provide the planned contract incentives:

#### Incentive Structure.

Click here to enter text

Guidance: Provide the specific incentive structure. Indicate how the incentive structure will motivate contractor behavior resulting in the cost, schedule, and performance outcomes required by the government for the contract and the program as a whole.

#### Multiple Incentives Alignment.

Click here to enter text

Guidance: If more than one incentive is planned for a contract, the strategy should explain how the incentives complement each other and do not conflict with one another.

### Contractor Financial Reporting.

Click here to enter text

Guidance: Summarize the financial reporting that will be required by the contractor on each contract, including requirements for Earned Value Management.

### Source Selection Evaluation Approach.

Standard content……

Additoinally, each vendor will be required to substantiate how they will ensure the MOSA scenarios are fully satisfied and explain how they will adhere to the associated modularity decisions and openness characteristics of the program.

Guidance: Identify the source selection evaluation approach (e.g., Trade-off or Lowest Price Technically Acceptable) and briefly summarize planned procedures (10 USC 2305).

#### Source Selection Considerations.

Click here to enter text

Guidance: Highlight the considerations influencing the proposed source selection procedures. Indicate how these may change from phase to phase.

#### Proposal Evaluation.

Click here to enter text

Guidance: State the timing for submission and evaluation of proposals.  Identify the criteria that will be used to select the winning bidder.  Indicate how those criteria reflect the key government goals for the program.

Sources.

#### Sources of Supplies or Services.

Click here to enter text

Guidance: List the known prospective sources of supplies or services that can meet the need. Consider required sources of supplies or services (see FAR Part 8), and sources identifiable through databases including the government-wide database of contracts and other procurement instruments intended for use by multiple agencies available at https://www.contractdirectory.gov/contractdirectory/ .

#### Small Business Opportunities.

Click here to enter text

Guidance: Based on results of market research, identify the specific opportunities for:

- Small business,

- Veteran-owned small business,

- Service-disabled veteran-owned small business,

- HUBZone small business,

- Small disadvantaged business

- Women-owned small business concerns

Specify how small business participation has been maximized at both the direct award and subcontracting levels (see FAR Part 19).

#### Small Business Participation Maximization.

Click here to enter text

Guidance: Specify how small business participation has been maximized at both the direct award and subcontracting levels (see FAR Part 19).

#### Small Business Innovation Research (SBIR)/Small Business Technology Transfer (STTR) Program Technologies

Click here to enter text

Guidance: Program managers will establish goals for applying SBIR and STTR technologies in programs of record. For contracts with a value at or above $100 million, program managers will establish a goal for the transition of Phase III technologies in subcontracting plans, and report the number and dollar amount of contracts entered into for Phase III SBIR or STTR projects. At each milestone indicated by DoDI 5000.02, the Program Manager will provide a detailed plan for the use of SBIR and STTR technologies and associated planned funding profile (Phase I, II, and III).  Reference DoDI 5000.02, Enclosure 1.

Contract Bundling or Consolidation.

#### Contract Bundling Assessment.

Click here to enter text

Guidance: If the contract is a bundled acquisition (consolidating two or more requirements for supplies or services, previously performed under smaller contracts, into a single contract that is likely to be unsuitable for award to a small business), indicate the specific benefits anticipated to be derived from bundling. Reference FAR section 7.107, Acquisition Planning. (15 USC 644).

#### Incumbent Contractors and Contract Bundling.

Click here to enter text

Guidance: If applicable, identify the incumbent contractors and the contracts affected by the bundling.

#### Contract Consolidation Assessment.

Click here to enter text

Guidance: Per DFARS section 207.170, if the acquisition strategy proposes consolidation of contract requirements with an estimated total value exceeding $6 million, provide: (1) the results of market research; (2) identification of any alternative contracting approaches that would involve a lesser degree of consolidation; and (3) a determination by the senior procurement executive that the consolidation is necessary and justified.

### Subcontracting Plan/Small Business Participation.

Guidance: When FAR Subpart 19.7 applies, the acquisition strategy should establish maximum practicable individual socio-economic subcontracting goals, meaningful small business work, and incentives for small business participation.

#### Award Evaluation Criteria Considering Small Business Utilization.

Click here to enter text

Guidance: Outline planned award evaluation criteria concerning small business utilization in accordance with FAR Subpart 15.3, and DFARS Subpart 215.3 regarding source selection; and

#### Subcontract Tier Selection Rationale.

Click here to enter text

Guidance: Summarize the rationale for the selection of the planned subcontract tier or tiers.

#### Prime Contractor Consideration of External Qualified Sources.

Click here to enter text

Guidance: Indicate how prime contractors will be required to give full and fair consideration to qualified sources other than the prime contractor for the development or construction of major subsystems and components.

### Special Contracting Considerations or Methods.

Click here to enter text

Guidance: Identify any special contracting considerations: list any unique clauses or special provisions (e.g., any contingent liabilities (i.e., economic price adjustment or business base clauses, termination liability, etc.)) or special contracting methods (see FAR Part 17) included in the contract; list any special solicitation provisions or FAR deviations required (see FAR Subpart 1.4).

### Government-Furnished Equipment.

Click here to enter text

Guidance: Identify any planned use of government-furnished special test equipment, unique tooling, or other similar contractual requirements.

### Incorporation of Technical and Life-cycle Requirements into Contract Requirements.

Click here to enter text

Guidance: Specify how testing and systems engineering requirements, including life-cycle management and sustainability requirements, have been incorporated into contract requirements.

#### Engineering Activites in the RFP.

Click here to enter text

Guidance: Identify the engineering activities to be stated in the RFP and required of the contractor to demonstrate the achievement of the reliability and maintainability design requirements.

#### Reliability and Maintainability Requirements Table.

Click here to enter text

Guidance: Provide a table (see example Table 4) to specify how the sustainment key performance parameter thresholds have been translated into reliability and maintainability design and contract specifications.  Table 4, as presented here, is a sample.  The actual format of this table may be varied to suit the nature of the procurement or to add additional requirements.  The reliability threshold is often expressed as Mean Time Between Failure (MTBF).  Use the appropriate life units (e.g., hours, cycles, etc.).  “MTTR” is “mean time to repair;” “N/A” may be entered if an item is not applicable.

| Reliability and Maintainability Requirements |  |  |
| --- | --- | --- |
| Parameter | Threshold | Contract Specification Requirement |
| Reliability (e.g., MTBF) |  |  |
| Maintainability (e.g., MTTR) |  |  |

Table 4.  Reliability and Maintainability Requirements

### Warranty Justification.

Click here to enter text

Guidance: Indicate whether a warranty is planned, and if so, specify the type and duration; summarize the results of the supporting Cost Benefit Analysis.  (See FAR Subpart 46.7 and DFARS Subpart 246.7).

### Suitabilty for Multiyear Contracting for Production.

Click here to enter text

Guidance: If this strategy is for Milestone C or later, indicate whether the production program is suited to the use of multiyear contracting (10 USC 2306b). Indicate any plans for multiyear contracting and address compliance with 10 USC 2306c and Office of Management and Budget (OMB) Circular A-11.

### Consideration of Leasing.

Click here to enter text

Guidance: Indicate whether leasing was considered (applies to use of leasing in the acquisition of commercial vehicles and equipment) and, if part of the strategy, economically justify that leasing of such vehicles is practicable and efficient and identify the planned length of the lease.

### Modular Contracting (Major IT Programs only).

Click here to enter text

Guidance: (Major IT Programs, only).  Quantify the extent to which the program is implementing modular contracting (41 USC 434).

### Contract Payment Approach.

Click here to enter text

Guidance: Identify financing method(s) planned and whether these provision(s) will be flowed down to subcontractors. Indicate if early progress payments will be traded off for lower prices in negotiations.

### Other Contracting Strategy Information.

Click here to enter text

Guidance: Provide any other pertinent information that may enhance understanding of the contracting strategy.

Technical Data Rights Strategy.

The Government shall obtain sufficient rights in all technical data and computer software necessary to:

- Fully define MSIs

- Integrate, test, modify, and replace MSCs IAW the defined MOSA Scenarios

- Enable competitive acquisition of future MSCs, adding new capability or removing/replacing existing modules

At a minimum, the Government shall obtain Government Purpose Rights or greater in:

- Interface Control Documents (ICDs)

- Interface Definition Language (IDL) files

- Software APIs, schemas, and data models

- Electrical and mechanical interface specifications

- Interface conformance and verification artifacts

Contracts shall be structured to ensure that no contractor retains exclusive control over MSIs or the technical data required to exercise those interfaces. Proprietary claims that prevent third-party MSC integration shall be considered inconsistent with MOSA objectives.

The program will maximally enable the protection of company intellectual property internal to the modules. As such, the program will limit pursuit for GPR or Unlimited Data Rights on any content internal to modules unless a specific MOSA Scenario defines a specific need. In these situations, the program office will first pursue SNLR to attempt to satisfy the applicable MOSA scenarios while not requiring IP to be exposed beyond that which is needed to achieve the scenario.

Guidance: (Formerly the Data Management Strategy).  Summarize the Technical Data Rights Strategy for meeting product life-cycle data rights requirements and to support the overall competition strategy.  Include:

### Technical Data Requirements Analysis.

Click here to enter text

Guidance: Analysis of the data required to design, manufacture, and sustain the system as well as to support re-competition for production, sustainment, or upgrade. The strategy should consider, but is not limited to, baseline documentation data, analysis data, cost data, test data, results of reviews, engineering data, drawings, models, and Bills of Materials (BOM);

### Rights, Access, or Delivery of Technical Data.

Click here to enter text

Guidance: How the program will provide for rights, access, or delivery of technical data the government requires for the system’s total life cycle sustainment. Include analysis of data needs to implement the product support life cycle strategy including such areas as materiel management, training, Information Assurance protection, cataloging, open architecture, configuration management, engineering, technology refreshment, maintenance/repair within the technical order (TO) limits and specifically engineered outside of TO limits, and reliability management;

### Open Systems Architectures and Technical Data Rights Acquisition Assessment.

This section should just be deleted. We need to have it formally removed. MOSA is the new status quo…not what the guidance suggests.

Guidance: The business case analysis calculation, conducted in concert with the engineering tradeoff analysis, that outlines the approach for using open systems architectures and acquiring technical data rights;

### Priced Contract Option for Future Data Rights.

Click here to enter text

Guidance: The cost benefit analysis of including a priced contract option for the future delivery of technical data and intellectual property rights not acquired upon initial contract award; and

### Risk for Limitations of Government Use and Release of Data.

This program has few risks related to data rights since USC 10 requires interfaces to be GPR and because this program is vastly limiting procurement of data rights inside the modules, and where rights are needed, the USG’s approach is to leverage SNLR to get only the needed level of rights without putting the company’s IP at risk for losing commerciality or exposing that IP to any other vendors.

Guidance: Analysis of the risk that the contractor may assert limitations on the government’s use and release of data, including Independent Research and Development (IRAD)-funded data (e.g., require the contractor to declare IRAD up front and establish a review process for proprietary data).

Contract Management.

### Contract Administration.

Click here to enter text

Guidance: Contract administration. Summarize how the contract(s) will be administered. Include how inspection and acceptance corresponding to the work statement’s performance criteria will be enforced (see FAR Part 42).

### Priorities, Allocations, and Allotments.

Click here to enter text

Guidance: Priorities, allocations, and allotments. When urgency of the requirement dictates a particularly short delivery or performance schedule, certain priorities may apply. If so, specify the method for obtaining and using priorities, allocations, and allotments, and the reasons for them (see FAR Subpart 11.6).

Cost and Funding.

## Investment Program Funding and Quantities Chart.

Click here to enter text

Guidance: Provide a copy of the program’s “Investment Program Funding and Quantities” Chart (see Figure 4), with a current “as of date.” A template and instructions for the development of this chart are provided at: https://extranet.acq.osd.mil/dab/what_funding_chart.html  (login with password or Common Access Card required).

Figure 4.  Example "Investment Program Funding and Quantities" Chart

### Funding Shortfalls Assessment.

Click here to enter text

Guidance: If the chart reflects funding shortfalls, indicate how they will be addressed and state the programmatic impact if they are not.

### Joint Participant Funding Contributions Chart.

Click here to enter text

Guidance: If the program is jointly funded, provide a separate chart reflecting the funding contributions required of each joint participant.

### Working Capital Fund Support.

Click here to enter text

Guidance: Provide and briefly explain funding support from the Working Capital Fund.

### Program Increment Funding Charts.

Click here to enter text

Guidance: If multiple program increments are in progress, funding will be tracked separately for each increment (e.g., for subsets of the program that will be subject to a separate Acquisition Program Baseline). Provide separate charts for each increment.

## Cost.

Click here to enter text

Guidance: Indicate the established cost goals for the increment and the rationale supporting them.

### Affordability Target.

Maybe write something here on MOSA enabling affordability through tailored rights (so not paying for data rights that we are unlikely to use), using competition at a Module level to drive affordability, leverages commercial solutions to avoid expensive R&D costs, etc.

Guidance: Indicate the Affordability Target that has been established for the program (initially, average unit acquisition cost and average operational support cost per unit). The affordability target should be presented in the context of the resources that are projected to be available in the portfolio(s) or mission area(s) associated with the program under consideration. For new start programs, provide the quantitative analytical basis for determining that the resources expected to be available in the portfolio/mission area can support the program under consideration. Employ a graphic to illustrate.

### Procurement Rate and Schedule Rationale.

Click here to enter text

Guidance: Acquisition strategies for ACAT I programs will specify (no more than one page) how the procurement rate and schedule were set, with reference to Economic Order Quantity (EOQ) and the affordability target set at Milestone A, as adjusted at Milestone B.

“Should Cost”.

#### Application of “Should Cost” Analysis.

Click here to enter text

Guidance: Summarize the application of should-cost analysis to the acquisition. Identify the should-cost initiatives that have been planned for the program. Specify how the associated “should cost targets” will be used as a basis for contract negotiations and contract incentives, and to track contractor, PEO, and PM performance.

#### “Should Cost” Table.

Click here to enter text

Guidance: Provide “Should Cost” targets in the Program Funding Chart (Figure 4).

### Cost Management and Funds Management.

Click here to enter text

Guidance: Explain how the cost management approach adequately considers funds management. Identify any contingent liabilities (award fee, special incentives, economic price adjustment, business base clauses, termination liability, etc.) planned for or associated with the program. Identify which contingent liabilities have been funded. Summarize the plan to obtain approval for any unfunded contingencies (see DFARS 217.171.a.(4) and 217.172.(e)).

### Federal Information Processing Key Outcome Performance Measures.

Click here to enter text

Guidance: For acquisitions of Federal Information Processing resources with expected costs greater than $100 million, identify the key outcome performance measures. Indicate the tracking system that will be used to measure and report on selected outcome performance measures.

### Program Cost Control Plan.

Click here to enter text

Guidance: Summarize plans to control program costs, specifically Program Acquisition Unit Cost, Average Procurement Unit Cost, and Life-Cycle Cost. List and describe cost control tools and processes.

### Estimate Updates Process.

Click here to enter text

Guidance: Summarize the process to update estimates (e.g., x months before each decision review or x months before beginning each increment).

# Resource Management.

Click here to enter text

Guidance: Address program resource requirements; consider changes in effort as the program progresses.

Program Office Staffing and Organization.

### Manning Profile.

Click here to enter text

Guidance: Provide a time-phased workload assessment identifying the manpower and functional competencies required for successful program execution. Considering the overall, technical, acquisition, sustainment, and management approach, specify the number of personnel, by functional area, that are required to manage this program for the next phase and through fielding. Include a projected manning profile based upon the overall approach and program schedule for government, Systems Engineering and Technical Assistance, and Federally Funded Research and Development Center(s) support.

### Organization Chart.

Click here to enter text

Guidance: Provide an organization chart reflecting program manning requirements by functional area. Identify the Services filling billets for a joint program. Prepare a table to indicate whether billets are military, civilian, or contractor, the seniority level of the billets, and whether the billets are currently filled or vacant. (See Table 5.)

Table 5.  Notional Table of Program Manning Requirements

### Acquisition Chain of Authority.

Click here to enter text

Guidance: Indicate specific lines of programmatic authority.

## Primary Stakeholders.

Click here to enter text

Guidance: Indicate the planned organization to effectively manage the program and ensure all stakeholders are involved (Integrated Product Teams (IPT), boards, reviews, etc.). If applicable, indicate how the contractor will be involved in program IPTs. Summarize the anticipated business management relationship between (1) the program office and the contractor, and (2) the program office and other government agencies.

## Requirements Community Involvement.

Click here to enter text

Guidance:  Specify how the customer-representing organization will interface with the program management office and acquisition chain of command to provide for timely and effective review of requirements and/or cost trade-offs. Define levels of authority required to change requirements of various types.

International Involvement.

## Limitations on Foreign Contractors.

Click here to enter text

Guidance: Indicate any limitations on foreign contractors being allowed to participate at the prime contractor level.

International Cooperation.

### Cooperative Development.

This program has international efforts from a partner nations interoperability perspective and from an FMS perspective. The interoperability aspect will be managed as part of the previously discussed interoperability challenges.

Guidance: Summarize any plans for cooperative development with foreign governments or cognizant organizations. List the MOAs in place and identify the contracting activities.

### Coalition Interoperability.

Click here to enter text

Guidance: Summarize plans to increase the opportunity for coalition interoperability as part of the developing DoD program.

### Cooperative Opportunities Document.

Click here to enter text

Guidance: Employ the AT&L-developed template1 to provide a coalition interoperability section in the Acquisition Strategy. Using the template will satisfy the cooperative opportunities document requirement of 10 USC 2350a.  1https://acc.dau.mil/GetAttachment.aspx?id=288191&pname=file&aid=44021&lang=en-US

## Foreign Military/Direct Commerical Sales.

Click here to enter text

Guidance: Specify the potential or plans for Foreign Military and/or Direct Commercial Sale and the impact upon program cost due to program protection and exportability features.

Industrial Capability and Manufacturing Readiness.

## Industrial Capability.

Click here to enter text

Guidance: Summarize the results of industrial base capability analysis (public and private) to design, develop, produce, support, and, if appropriate, restart the acquisition program. Specify the impact of this acquisition approach on the national technology or industrial base and the analysis used to make this determination. If there is an impact, summarize the industrial base constraints, how they will be managed, and the plan for future assessment, including frequency.

## Industrial and Manufacturing Readiness.

Click here to enter text

Guidance: (Not applicable to software-intensive programs without production componenets).  Estimate the risk of industry being unable to provide program design or manufacturing capabilities at planned cost and schedule. Identify the Manufacturing and Quality Management systems and summarize how they will contribute to minimizing cost, schedule, and performance risks throughout the product life cycle.

## Sustaining Industrial Capabilities.

Click here to enter text

Guidance: Summarize the make-or-buy approach to establish and maintain access to competitive suppliers for critical areas at system, subsystem, and component level (e.g., requiring an open-systems-architecture or a make-or-buy plan). List critical items and their sources. When the analysis indicates that the needed industrial capabilities are in danger of being lost, the strategy should indicate whether government action is required to preserve the industrial capability. The strategy should also address product technology obsolescence, replacement of limited-life items, regeneration options for unique manufacturing processes, and conversion to performance specifications at the subsystems, component, and spares levels.

## Identify any planned or completed MOAs.

Click here to enter text

Guidance: Identify any planned or completed MOAs.

Life-Cycle Signature Support.

## Life-Cycle Signature Support Requirements Table.

Click here to enter text

Guidance: Provide a table (see example Table 6) that indicates the program life-cycle signature support requirements. Identify the mission data type (signatures, electronic warfare integrated reprogramming, order of battle, geospatial intelligence, and system characteristics and performance data sets); specific subcategories, if known (Radar, Thermal, Acoustic, etc.); the domain (Space, Air, Land, Naval, Missile Defense, etc.); subcategories within the domain (e.g., for Air domain: ‘Fighter Aircraft’); and data fidelity required, if known (e.g., dB, oC, resolution, Hz, etc.). If additional or more-specific requirements have been identified, they should be included.

Table 6.  Notional Table of Life-Cycle Signature Support Requirements

## Life-Cycle Signature Support Funding.

Click here to enter text

Guidance: Life-cycle signature support funding requirements will be reflected in the program funding summary (see Paragraph 8 and Figure 4).

General Equipment Valuation.

Guidance: Federal accounting standards require military equipment to be capitalized on the Department’s financial statements. For Milestone C and the Full-Rate Production Decision, provide the following information for any program, project, product, or system that has deliverable end items with a unit cost at or above $100,000 (the current capitalization threshold):

## System WBS.

Click here to enter text

Guidance: A level 2 work breakdown structure (as described in MIL_HDBK-881A) for reporting General Equipment Valuation and Accountability;

## End Items.

Click here to enter text

Guidance: The end item(s) meeting the unit cost threshold (i.e., $100,000);

## Government-Furnished Property per End Item.

Click here to enter text

Guidance: Government furnished property that will be included in the end item;

## Other Deliverables per End Item.

Click here to enter text

Guidance: Other deliverables that will accompany the end item (e.g., manuals, tech data, etc.); and

## Other Program Deliverables.

Click here to enter text

Guidance: Other types of deliverables that will be purchased with program funding (e.g., initial spares, support equipment, special tooling and test equipment, etc.), but cannot be directly attributed to a specific end item.

NOTE: The unit cost can be calculated by summing the estimated cost of the end item with the estimated costs of all associated government furnished equipment, training manuals, technical data, engineering support, etc., NOT including spares and support equipment. For additional information, see:

http://www.acq.osd.mil/pepolicy/training_tools/quick_reference_tools.html or

http://www.acq.osd.mil/pepolicy/training_tools/bfma_instructions.html